# Texas 2D BLE Analysis QA/QC Checklist

# Project Information

| HUC-8 Watershed Name & ID: | Lower Brazos San Gabriel (12070205) |
| --- | --- |
| HUC-10 Watershed Name & ID: |  |
| Modeler: | Doucet |
| Reviewer: | FTN Associates, Ltd. |

## Terrain and Modeling Review (QC Items 1-6)

| Modeler Initials: |  | Reviewer Initials: |  |
| --- | --- | --- | --- |
| Submittal Date: |  | Review Submitted Date: |  |
| Review Response Date: |  | Backcheck Complete Date: |  |

## Mapping Review (QC Item 7)

| Modeler Initials: | Doucet | Reviewer Initials: | FTN |
| --- | --- | --- | --- |
| Submittal Date: | 07/11/2022 | Review Submitted Date: | 08/11/2022 |
| Review Response Date: |  | Backcheck Complete Date: | 09/15/2022 |

## Completeness Review (QC Item 8)

| Modeler Initials: |  | Reviewer Initials: |  |
| --- | --- | --- | --- |
| Submittal Date: |  | Review Submitted Date: |  |
| Review Response Date: |  | Backcheck Complete Date: |  |

(Modeler to populate with an “X” for items included in the QC submittal)

| Level of Study |  |  | Flood Events |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| X | 2D BLE |  | X | 10% ACE (10-year) | X | 0.2% ACE (500-year) |
|  | Enhanced BLE |  |  | 4% ACE (25-year) |  | 1% plus |
|  |  |  |  | 2% ACE (50-year) |  | 1% minus |
|  |  |  | X | 1% ACE (100-year) |  | Observed Rainfall |

Instructions

Each section includes instructions to the modeler and reviewer regarding their responsibilities in the completion of this checklist. In the Methodologies / Data Sources tables, grey italic text is added as an example response. Additional sample responses are located in the Texas 2D BLE Guidelines Quick Guide.

Reviewer to indicate if Technical Review items generally comply using a “Pass”. If the technical review observes an issue of noncompliance or an item that requires additional attention, an “Fail” should be utilized.

## Submittal Checklist

Data submitted for each milestone should be carried through each subsequent milestone. All geospatial layers and models must have same defined projection system as terrain. Modeler to populate with an “X” for items included in the QC submittal.

| Base Map Data (QC items 1-6) |  |
| --- | --- |
|  | Location Map (PDF): HUC-8 and HUC-10 boundaries and/or model domain boundary if different from HUC-10s, stream gages, dams (if applicable), mainstem streams (for reference), background map |
|  | GIS Map (MXD or Map Package) with the following data included but not limited to: Stream centerlines, model breaklines, rainfall data, WSEL and Depth grids (10, 100, 500-yr), adjacent HUC mapping (available on the BLE viewer or currently studying), 2D connections for inflows/outflows, gages or points of flow comparisons (BFEs, highwater marks, etc.), profile lines, boundary condition lines, refinement regions, model domain boundary, model mesh, DFIRM mapping panels, base map data (roads, aerials, etc.), soils data, land use data, terrain |
| Technical Report / Documentation (QC items 1-6) |  |
|  | Technical Report / Project Notebook: assumptions, special considerations, and modeling concerns |
|  | Detailed explanation and support data of variances in methodologies and approaches from recommended guidelines (Should be included in Technical Report / Project Notebook) |
|  | Internal QA/QC Documentation: comments and responses |
|  | Flow comparison tables within the technical report |
| Hydrology (QC items 1-6) |  |
|  | Hydrologic Model (HEC-HMS) model with all associated DSS files for 7 required storm events |
|  | Hydrologic Data and Parameter Spreadsheets (rainfall calculations, curve number table, gage locations, gage analysis and flow validation) |
|  | Hydrologic modeling notebook including assumptions, notes, and special conditions (if not provided in report) |
| Hydraulics (QC items 1-6) |  |
|  | Hydraulic Model (HEC-RAS) with all associated files and 7 required storm events (remove non-final files)d |
|  | Hydraulic Data and Parameter Spreadsheets (Manning’s n-value table, infiltration calculations support data-Soils, Land Use, Curve Number table, other calculations/data used in model) |
|  | Manning’s n-value table |
|  | Precipitation data correctly linked to hydrologic model or hard coded from provided spreadsheet |
|  | Hydraulic modeling notebook including assumptions, notes, and special conditions |
| Mapping (QC item 7) |  |
|  | Flood risk database |
|  | Modeler to complete topology validation as outlines in the guidelines |
|  | Modeler to verify mapping meets deliverable requirements as outlined in guidelines |
| Completeness Review (QC item 8) See Texas 2D BLE Guidelines Chapter 4 – Deliverables |  |
|  | Technical BLE Report |
|  | Final cleaned hydrologic model |
|  | Final cleaned hydraulic model |
|  | Flood risk database |
|  | CMNS updates |
|  | HAZUS results |
|  | Additional supplemental data |

# 7 – Mapping Results

## Technical Review (Reviewer to confirm with Pass/Fail)

| Hydraulic Model |  |
| --- | --- |
|  | HEC-RAS model with results, pertinent data and required storm events |
| Flood Risk Database |  |
|  | All features fully populated per current FEMA guidelines |
|  | Mapping consistent between grids to polygons for all three required mapped events |
|  | 10yr smaller than 100yr smaller than 500yr |
|  | Holes filled in polygon, depth and WSE grids |
|  | Boundary interfaces align matching or identified as AOMI |

## Review Comments

- There are several instances of 10yr polygons (BLE_10_FINAL) that are larger than 100yr (BLE_100_FINAL), and 100yr polygons (BLE_100_FINAL) that are larger than 500yr (BLE_500_FINAL). See final paragraph of Section 3.3 of 'Texas Two-Dimensional Base Level Engineering Guidelines Version 1.0.’ This issue spills over to the FLD_HAZ_AR shapefile as well - some features that represent the areas with ‘High’ estimated risk are extended beyond those that represent areas with ‘Moderate’ estimated risk. Additionally, there are instances of FLD_HAZ_AR shapefile not covering areas in TENPCT_FP and BLE_10_FINAL.

  - Revised.

FTN Response: FLD_HAZ_AR still has the same issues as noted above. The same is true for the 0.2% and 1% depth rasters as well.

Doucet Response: Revised.

FTN Response: Acknowledged

- FLD_HAZ_AR contains an extra feature that spans the entire watershed - this is a watershed boundary rather than a flood hazard area boundary and should not be included in this feature class.

  - Will be addressed with mapping resubmittal

FTN Response: Acknowledged

- Polygon for 100yr event does not appear to have been smoothed in the same manner as the 500yr event polygon. Features in BLE_100_FINAL are unrealistically jagged and have an excess number of triangular holes and peduncles along margins. This characteristic has also spilled over into FLD_HAZ_AR.

  - Agree, revised

FTN Response: Upon review of the reviewed files, these appear to be identical to the previous submittal data. Please confirm the latest file has been provided.

Doucet Response: Latest submittal data is provided.

FTN Response: Acknowledged

- It is acceptable for polygons representing the 10-year events to not be simplified or smoothed (stated in Section 3.3 of 'Texas Two-Dimensional Base Level Engineering Guidelines Version 1.0’); however, the TENPCT_FP polygons have a large number of artificial holes for which filling-in should be considered.

  - Will be addressed with mapping resubmittal

FTN Response: The previous version of the ‘TENPCT_FP’ has fewer holes than the updated version. If this is the final version for processing, please review and confirm this files usage.

Doucet Response: Agree, holes were further reduced.

- Raster cell values have not been rounded.

  - Revised.

FTN Response: Cell values should be rounded to the tenths place (0.0 feet).

Doucet Response: Cells have been rounded.

FTN Response: Acknowledged

- There are a couple areas with spurious changes in elevation in ble_wse1pct and ble_wse0_2pct (see locations at 97.0850653°W 30.6866499°N and 97.6206401°W 30.6777412°N).

  - Changes reduced with H&H refinement of normal depth B/C connections and additional breakline refinement

FTN Response: WSE rasters have not been added to the geodatabase, but those in the ‘Supplemental Data’ folder were examined. Steps of greater than 2 feet still exist at the first noted location. Falls of greater than 2 feet have shifted slightly south of the second noted location. Cell values have not yet been rounded to the nearest tenth (0.0 feet).

Doucet Response: Rasters were modified and refined to reduce steps.

FTN Response: Issues are still present. It appears to be related to tie-ins between models.

Doucet Response: Tie-ins between models will be further refined with final submittal.

- At one location (97.3323112°W 30.7052314°N ), there appears to be some noise that has created striations in ble_dp1pct and ble_dp0_2pct where one would expect a relatively smooth transition in raster cell values.

  - Noise reduced

FTN Response: Noise has been reduced by the rounding of raster cell values. Values were rounded to the nearest whole number instead of the nearest tenth; when value rounding is revised, the noise will return.

Doucet Response: Values rounded to nearest tenth, striations due to terrain modification around granger lake to match normal WSE of lake.

FTN Response: Acknowledged

- Although all shapefiles and rasters for each of the events appear to be projected with the appropriately defined parameters, the name of the projected coordinate system has only been specified for FLD_HAZ_AR, BLE_500_FINAL, and BLE_100_FINAL; the remaining files state the Projected Coordinate System simply as ‘NAD_1983_Lambert_Conformal_Conic’ rather than ‘NAD 1983 StatePlane Texas Central FIPS 4203 (US Feet)’, hence the spatial reference for those files is not as readily ascertained.

  - Revised.

FTN Response: Acknowledged

- It is understandable and acceptable to have intermediary/working files in shapefile and GRID file format; however, please remember to package the final data in the required format with the appropriate schema, as outlined in Section 4.1 of 'Texas Two-Dimensional Base Level Engineering Guidelines Version 1.0.’

  - Revised

FTN Response:

- In the ‘Base_Dataset’ of the Flood Risk Geodatabase, ‘S_POL_AR’ contains features for cities/other political areas that have not been clipped to the county boundary. Additionally, there are areas of the watershed that aren’t covered by political areas. See page 42 of 'Texas Two-Dimensional Base Level Engineering Guidelines Version 1.0.’

  - Doucet Response: Page 42 of BLE guidance indicates that S_POL_AR is not required to be clipped to the HUC8 boundary.

FTN Response: Acknowledged

- The CNMS feature dataset in the Flood Risk Geodatabase is empty; it should contain 2 feature classes: S_Studies_Ln and S_UnMapped_Ln. See section 4.1.3.2 of 'Texas Two-Dimensional Base Level Engineering Guidelines Version 1.0.’ It is our understanding that this information is still be populated. Please provide once completed.

Doucet Response: Datasets have been populated.

FTN Response: Acknowledged

- In the ‘EBFE_Dataset’, please check that these feature classes are purposely empty: ‘BFE_2D’, ‘DTL_STUD_LN’, ‘DTL_STUD_AR’, which would indicate that there are no detailed study areas in the watershed. Please confirm and update as needed.

Doucet Response: Datasets have been populated.

FTN Response: DTL_STUD_LN and DTL_STUD_AR should only include area and stream centerlines for zone AE effective mapping. Currently it includes Zone A as well.

Doucet Response: Shapefiles have been modified to only include Zone AE Study areas.

- ‘BLE_DEP0_1PCT’ should be named ‘BLE_DEP01PCT'; additionally, it has not been clipped to the corresponding polygon.

Doucet Response: Revised.

FTN Response: Rasters still have the wrong name.

Doucet Response: Revised.

- ‘BLE_WSE0_2_PCT’ and ‘BLE_WSE0_2_PCT’ have not been added to the Flood Risk Geodatabase.

Doucet Response: Revised.

FTN Response: Acknowledged

- ‘L_SOURCE_CIT’ table is empty.

Doucet Response: Revised.

FTN Response: Acknowledged

- Please review the S_AOMI_Pt layer. While records are provided, there is no attribute table information populated.

Doucet Response: Revised.

FTN Response: Acknowledged

- S_FRAC_AR

  - Review feature as the field information provided does not match the BLE deliverable structure required.

  - When reporting the S_FRAC_AR polygons, please perform a spatial join of the features to the full Census Block shapefile instead of using the HAZUS result information, as HAZUS removes area from its output files.

Doucet Response: Revised.

FTN Response: Issues still present.

Doucet Response: Fields have been populated and HAZUS results have been joined with proper Census Blocks.